# Project Report: ChapterOne

## An AI-Powered Book Discovery and Recommendation Platform

## 1. Project Planning

### 1.1 Problem Statement

Readers frequently experience “book hangovers”—the desire to find a book with a very specific feeling or plot structure (e.g., “a cozy sci-fi about a space cafe with no romance”). Traditional relational databases and text-indexing search engines fail at this task because they cannot compute semantic similarity or understand the contextual nuances of human emotion and atmosphere.

### 1.2 Objectives & Scope

- Develop an intelligent search engine capable of parsing natural language into mathematical vector embeddings.

- Implement a highly optimized relational database capable of executing hybrid searches.

- Provide a seamless user experience using modern web technologies (Next.js, React).

- Ensure a resilient AI pipeline that dynamically expands the database catalog.

### 1.3 Team Members and Responsibilities

| Name | Reg. No | Role & Responsibilities |
| --- | --- | --- |
| Student 1 | 26BDS0001 | Full-Stack Development, Database Schema Design, AI Integration |
| Student 2 | 26BDS0002 | UI/UX Design, Testing, Documentation, CI/CD Pipeline |

### 1.4 Major Deliverables

- Fully functional Next.js web application deployed on a custom domain.

- PostgreSQL Database deployed on Supabase.

- CI/CD Pipeline via GitHub Actions.

- Docker containerization for local execution.

- Database backup scripts using pg_dump.

### 1.5 Project Timeline (Gantt Chart)

gantt
    title ChapterOne Project Timeline
    dateFormat  YYYY-MM-DD
    section Planning
    Problem Selection       :a1, 2026-08-01, 7d
    Requirements Doc        :a2, after a1, 5d
    section Database Design
    ER Diagram & Schema     :b1, 2026-08-13, 7d
    DB Implementation       :b2, after b1, 7d
    section Development
    Backend & ORM (Prisma)  :c1, 2026-08-27, 10d
    Frontend & AI Engine    :c2, after c1, 14d
    section Finalization
    Testing & QA            :d1, 2026-09-20, 5d
    Deployment & CI/CD      :d2, after d1, 5d

## 2. Database Design

### 2.1 Entity Relationship (ER) Diagram

The database strictly adheres to Third Normal Form (3NF). Below is the ER Diagram mapping out the primary entities and relationships.

erDiagram
    USERS ||--o{ REVIEWS : writes
    USERS ||--o{ USER_SHELVES : manages
    USERS {
        uuid id PK
        string email
        string role "Admin, User, Faculty"
        timestamp created_at
    }
    
    BOOKS ||--o{ REVIEWS : receives
    BOOKS ||--o{ USER_SHELVES : placed_on
    BOOKS }o--o{ GENRES : categorizes
    BOOKS }o--o{ AUTHORS : written_by
    BOOKS {
        uuid id PK
        string title
        int page_count
        vector embedding
        string external_id UK
    }
    
    AUTHORS {
        uuid id PK
        string name UK
        string ai_bio
    }
    
    REVIEWS {
        uuid id PK
        uuid user_id FK
        uuid book_id FK
        int rating
        string content
    }
    
    USER_SHELVES {
        uuid id PK
        uuid user_id FK
        uuid book_id FK
        string status
    }
    
    GENRES {
        uuid id PK
        string name
        uuid super_category_id FK
    }

### 2.2 Relational Schema & Data Dictionary

- users(id, email, role, created_at)

- books(id, title, page_count, embedding, external_id)

- authors(id, name, ai_bio, ai_style)

- reviews(id, user_id, book_id, rating, content)

- user_shelves(id, user_id, book_id, status)

- genres(id, name, super_category_id*)

Constraints Applied: * PRIMARY KEY on all tables (UUIDs). * FOREIGN KEY constraints with ON DELETE CASCADE. * CHECK constraint on reviews.rating (1 to 5). * CHECK constraint on users.role (Admin, User, Faculty, Student). * UNIQUE constraint on books.external_id and composite (user_id, book_id) in shelves.

## 3. Database Implementation

- RDBMS: PostgreSQL (via Supabase Cloud Database).

- ORM Integration: Prisma ORM is used alongside the Supabase SDK to guarantee robust, type-safe database interactions.

- Views: A SQL View (book_details_view) is implemented to aggregate book ratings and review counts dynamically without redundant data storage.

- Stored Procedures: Custom RPCs like match_books (vector similarity) and find_reading_path (recursive CTEs) are heavily utilized.

- Triggers: A database trigger (update_users_modtime) automatically fires on user profile updates to maintain the updated_at column.

- Indexing: B-Tree indexes on foreign keys, and HNSW indexes on the embedding vector column for ultra-fast semantic search.

## 4. Application Development

- Framework: Next.js 15+ (React 19)

- Features: Responsive dashboard (Tailwind), complex AI search/filtering, form validation, and robust exception handling.

## 5. Authentication, Authorization & DB Security

- Authentication: OAuth & JWT via Supabase Auth.

- Authorization (RBAC): Role-Based Access Control is strictly enforced using a single central users table containing a role column. Row Level Security (RLS) policies check this role to grant access (e.g., only Admin roles can execute global deletes).

- Security: SQL Injection prevention is handled automatically by Prisma ORM and parameterized queries. Passwords are cryptographically hashed by Supabase Auth (Argon2 equivalent). All secrets are managed securely via .env.

## 6. Professional Development Practices

- Version Control: Maintained on GitHub with progressive commits, branching (main, dev), and a .gitignore.

- Containerization: Dockerfile and .dockerignore provided for consistent deployments via Docker Hub.

- CI/CD Pipeline: GitHub Actions (.github/workflows/main.yml) configured for automated linting, testing, and deployment.

- Deployment: Application deployed on a custom domain via Vercel, connected to the Supabase Cloud PostgreSQL database.

- Database Backup & Restore: Native tools utilized. pg_dump and pg_restore bash scripts are provided in the /scripts directory for disaster recovery.

Generated for DBMS Academic Review - ChapterOne Architecture